## Slide 1: HamSCI Meteor Scatter Working Group Oct 14, 2026
Rob Suggs Ph.D. , NN4NT
NASA Marshall Space Flight Center Amateur Radio Club
and
The HamSCI Community
nn4nt@outlook.com
robert.suggs@scranton.edu
Jay Weitzen Ph.D. , AC1SN
University of Massachusetts - Lowell
and
The HamSCI Community
jay_weitzen@uml.edu
jay.weitzen@scranton.edu

## Slide 2
Agenda
Announcements
Action Item Review
Capstone Projects Status – ?
SIGMOND Meteor Scatter software testing – Robert Hipple
Meteor trail geometry visualization tool – Tom McMahon
Status of CW beacon testing – Jay Wilson
N4WLO beacon system – Tim Urban
Possible tutorials on:
MIT meteor radar – Volz/MITLL/Haystack - 21 Oct
Scattering geometry – Suggs – Nov 4
Sporadic modeling/Meteoroid Engineering Model – Cooke/MEO – Nov 18 ?
CMOR radar – Brown/UWO – Dec 1 ?
Shower modeling – Cooke/MEO – Dec 16 ?
PHARLAP/PyLAP capabilities – Hozumi – Jan 6 ?
Suggestions for future topics

## Slide 3: Announcements

## Slide 4: Action Item Review
Number | Actionee | Due Date | Description | Status
1 | Jay Weitzen | 9/23 | Investigate 1 sec Kostas coding (talk to David) | 
2 | Jay Weitzen | 9/23 | Present summary of student work on sporadic meteoroid comm tool | Closed 9/23
3 | Chip Sufitchi/Jay Wilson | 9/10 | Email Rob the SARA proposal for CW transmitter. Rob will put on Github site | Closed 9/9 Updated 9/15
4 | Robert Hipple | 9/23 | Talk to HamSCI Ray Tracing group about meteor scatter application and possible Faraday rotation capability | Closed 9/14
5 | Robert Hipple |  | Provide Chinese paper on meteor ionization trail model | Closed 9/22
6 | Rob Suggs | 9/24 | Setup Teams meeting series for future MSWG meetings | Closed 9/24
7 | All |  | Read content of ai_project_template https://github.com/HamSCI/ai_project_template | 
8 | Rob Suggs | 9/25 | Send McKinley chapters to Kukkai | Closed 9/24
9 | Rob Suggs | 9/30 | Make GitHub doc repository private – removed copyrighted material | 
10 | Robert Hipple | 10/14 | Report on testing of SIGMOND Meteor Scatter module | 
11 |  |  |  | 
12 |  |  |  | 
13 |  |  |  | 

## Slide 5: Capstone project status

## Slide 6: SIGMOND meteor scatter module testing

## Slide 7: Meteor trail geometry visualization tool

## Slide 8: Wilson - CW Beacon Testing

## Slide 9: N4WLO Beacons EM50uo – Tim Urban
50.218600 MHz USB audio 1500 Hz Carrier 2 element Yagi at 11 ft pointed at 20 degs. GPSDO
50.230000 MHz USB MSK144 3 element Yagi at 11 ft pointed at 20 degs. Not GPSDO
28.19900 MHz USB audio 1500 Hz FT8 and CW Moxon 70 ft pointed at 200 degs. Not GPSDO
  FT8 followed by CW (N4WLO) every 5 mins (0,5,10,15,20,25,30,35,40,45,50 and 55)
Seconds 00 to 15 FT8
Plan to return to transmitting GPS PPS also
Info from email from Tim Urban 12 Oct 2026.

## Slide 10: Homework – Read/view the following
Weitzen and Ralston MS review paper https://github.com/HamSCI/MSQP/blob/main/Weitzen_and_Ralston_Meteor_scatter_an_overview.pdf
Suggs’ HamSCI talk/slides https://www.hamsci.org/sites/default/files/article/Workshop_2026/Meteor_Scatter_Science_Behind_the_Pings_HamSCI_conference_RevB.pdf
https://www.youtube.com/watch?v=1pgrXqg435g&t=3s
Balis+ – example of what can be done with CW forward scatter
McKinley chapters - contact Rob Suggs for copies
MSK144 Protocol https://github.com/HamSCI/MSQP/blob/main/MSK144_Protocol_QEX.pdf
CMOR radar info https://aquarid.physics.uwo.ca/research/radar/cmor_intro.html

## Slide 11: Backup